UNIT 2 – AGILE MINI PROJECT

( STUDENT RECORD AND ACADEMIC MANAGEMENT PLATFORM )

Name – Omkar Shravan Nevhal

PRN – 1018

Branch -  SY AIDS

Faculty / Trainer - Karan Gaikwad

Agile Project Planning Report

# 1. Business Problem and Product Vision (Review of Unit 1)

Before Agile planning begins, the Unit 1 Product Discovery outputs are reviewed to establish a shared understanding of the product.

## 1.1 Business Requirements

- Manage complete student academic records digitally, replacing manual/paper-based systems.

- Enable faculty to record and track attendance efficiently.

- Support course registration and enrollment management.

- Automate marks entry, grade calculation, and result generation.

- Provide role-based, secure access for administrators, faculty, and students.

- Generate reports for academic performance, attendance, and course status.

## 1.2 Stakeholders

- Students – primary end users viewing records, attendance, and results.

- Faculty Members – record attendance, enter marks, manage course content.

- Academic Administrators – manage courses, students, and institutional reporting.

- IT Support Team – maintain system infrastructure and security.

- Institution Management – reviews analytics and institutional performance reports.

## 1.3 Functional Requirements

- Student registration, profile management, search, update, and deletion.

- Course creation, update, and student assignment.

- Attendance recording, viewing, and report generation.

- Marks entry, update, grade calculation, and result sheet generation.

- Secure login, logout, password reset, and role-based access control.

- Automated notifications for attendance, exams, and results.

## 1.4 Non-Functional Requirements

- Security: role-based access control and encrypted credential storage.

- Usability: intuitive, responsive web interface for all user types.

- Scalability: support growing numbers of students, courses, and records.

- Performance: dashboard and report pages load within acceptable response times.

- Availability: system uptime suitable for academic-year operation.

- Maintainability: modular architecture that supports future feature additions.

## 1.5 User Personas (Summary)

| Persona | Role | Key Goal |
| --- | --- | --- |
| Aisha | Student | View attendance, marks, and results easily online. |
| Prof. Mehta | Faculty | Record attendance and enter marks quickly. |
| Mr. Rao | Administrator | Manage courses, students, and institutional reports. |

## 1.6 Minimum Viable Product (MVP)

The MVP includes secure login, student registration and profile management, course management, attendance recording, marks entry with grade calculation, and basic reporting — sufficient for an institution to run one academic term on the platform.

## 1.7 Product Roadmap (High Level)

| Phase | Focus | Target Outcome |
| --- | --- | --- |
| Release 1 | Authentication + Student Management | Core user and student data operational |
| Release 2 | Course + Attendance Management | Daily academic operations supported |
| Release 3 | Marks, Reporting & Notifications | Full academic cycle and analytics supported |

# 2. Agile Product Vision

"Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration, and reporting through a scalable web-based application."

Overall Product Objective: Digitize and centralize academic record management to improve accuracy, transparency, and efficiency for institutions.

Primary Users: Students, Faculty Members, Academic Administrators.

Business Benefits: Reduced manual paperwork, faster reporting, improved data accuracy, better academic transparency for students and parents.

## Measurable Success Criteria

- 90% of attendance and marks entries completed digitally within one term of rollout.

- Report generation time reduced from days to minutes.

- Zero unauthorized data access incidents.

- System supports at least 5,000 concurrent student records without performance degradation.

## Project Constraints

- Limited development timeline (academic semester).

- Fixed team size and budget.

- Must integrate with existing institutional data where applicable.

- Must comply with data privacy expectations for student records.

## Expected Software Capabilities

- Web-based, responsive access.

- Role-based secure login.

- Real-time attendance and marks updates.

- Automated grade calculation and report generation.

- Notification system for key academic events.

# 3. Scrum Team Structure and Roles & Responsibilities

| Role | Assigned To | Key Responsibilities |
| --- | --- | --- |
| Product Owner | Omkar Nevhal | Defines requirements, prioritizes backlog, represents stakeholders, accepts completed work. |
| Scrum Master | Sai Kape | Facilitates ceremonies, removes impediments, ensures Agile practices are followed, supports collaboration. |
| Development Team | Tilak Bhutada Omkar Nevhal Sarthak Abhale | Designs, codes, tests, documents, and demonstrates completed features. |

# 4. Epic Documentation

The complete application is organized into seven high-level Epics, each representing a major functional module.

## Epic 1 – Student Management

Purpose: Covers all functionality for managing student data across their academic lifecycle.

Features:

- Student Registration

- Student Profile Management

- Student Search

- Student Update

- Student Deletion

## Epic 2 – Course Management

Purpose: Covers creation and maintenance of courses and student-course assignments.

Features:

- Add Course

- Update Course

- Assign Students

- View Course Details

## Epic 3 – Attendance Management

Purpose: Covers recording and reporting of student attendance.

Features:

- Record Attendance

- View Attendance

- Attendance Reports

## Epic 4 – Marks and Academic Performance

Purpose: Covers marks entry, grading, and result generation.

Features:

- Enter Marks

- Update Marks

- Calculate Grades

- Generate Result Sheets

## Epic 5 – Authentication and Security

Purpose: Covers secure access and role-based permissions.

Features:

- User Login

- Logout

- Password Reset

- Role-Based Access Control

## Epic 6 – Notifications

Purpose: Covers automated alerts to students and faculty.

Features:

- Attendance Alerts

- Examination Notifications

- Result Notifications

## Epic 7 – Reporting

Purpose: Covers consolidated reporting across all modules.

Features:

- Student Reports

- Attendance Reports

- Performance Reports

- Course Reports

# 5. User Story Repository & 6. Acceptance Criteria

Each Epic is broken into User Stories using the standard Agile format. Acceptance Criteria define when each story is considered Done.

## Epic 1 – Student Management

### US-1.1 Student Registration

As an Administrator, I want to register a new student so that their academic record is created in the system.

Acceptance Criteria:

- Registration form validates required fields.

- Duplicate student IDs are prevented.

- Student record is saved and retrievable.

- Confirmation message is displayed on success.

### US-1.2 Student Search

As an Administrator, I want to search for a student by name or ID so that I can quickly access their record.

Acceptance Criteria:

- Search returns matching results within 2 seconds.

- Partial name matches are supported.

- No-results state displays a clear message.

### US-1.3 Student Profile Update

As an Administrator, I want to update a student's profile so that records remain accurate.

Acceptance Criteria:

- Existing data pre-fills the edit form.

- Changes are validated before saving.

- Update is reflected immediately in the record.

## Epic 2 – Course Management

### US-2.1 Add Course

As an Administrator, I want to add a new course so that it becomes available for student enrollment.

Acceptance Criteria:

- Course name and code are required and unique.

- Course appears in the course list after creation.

- Validation prevents duplicate course codes.

### US-2.2 Assign Students to Course

As an Administrator, I want to assign students to a course so that enrollment records are accurate.

Acceptance Criteria:

- Only registered students can be assigned.

- A student cannot be assigned to the same course twice.

- Assigned list updates in real time.

## Epic 3 – Attendance Management

### US-3.1 Record Attendance

As a Faculty Member, I want to record student attendance so that attendance records remain accurate and updated.

Acceptance Criteria:

- Faculty can select a course.

- Faculty can select a lecture date.

- Faculty can mark attendance.

- Attendance records are saved successfully.

- Attendance reports can be generated.

### US-3.2 View Attendance

As a Student, I want to view my attendance so that I can track my eligibility for exams.

Acceptance Criteria:

- Attendance percentage is displayed per course.

- Data reflects the latest recorded session.

- Low-attendance warning is shown if below threshold.

## Epic 4 – Marks and Academic Performance

### US-4.1 Enter Marks

As a Faculty Member, I want to enter student marks so that academic performance is recorded.

Acceptance Criteria:

- Marks can only be entered within a valid numeric range.

- Marks are linked to the correct course and student.

- Entered marks can be reviewed before final submission.

### US-4.2 Generate Result Sheet

As an Administrator, I want to generate a result sheet so that consolidated performance can be shared.

Acceptance Criteria:

- Grades are calculated automatically from marks.

- Result sheet includes all enrolled students.

- Sheet can be exported/printed.

## Epic 5 – Authentication and Security

### US-5.1 Student Login

As a Student, I want to log in securely so that I can access my personal academic data.

Acceptance Criteria:

- Login page loads successfully.

- Registered users can log in.

- Invalid credentials display appropriate error messages.

- Successful login redirects to the dashboard.

- Session management functions correctly.

### US-5.2 Role-Based Access Control

As a System Administrator, I want role-based access so that users only see features relevant to their role.

Acceptance Criteria:

- Students cannot access administrator functions.

- Faculty cannot access administrator-only reports.

- Unauthorized access attempts are blocked and logged.

## Epic 6 – Notifications

### US-6.1 Attendance Alert

As a Student, I want to receive an alert when my attendance falls below the required threshold so that I can take corrective action.

Acceptance Criteria:

- Alert triggers automatically at the defined threshold.

- Alert is visible on the student dashboard.

- Alert history is retained for reference.

## Epic 7 – Reporting

### US-7.1 Attendance Report

As an Administrator, I want to generate attendance reports so that I can monitor overall student participation.

Acceptance Criteria:

- Report can be filtered by course and date range.

- Report displays attendance percentage per student.

- Report can be exported to PDF/Excel.

# 7. Prioritized Product Backlog

The backlog is prioritized based on business value, user importance, technical dependencies, and implementation complexity.

| Priority | Epic | User Story |
| --- | --- | --- |
| High | Authentication | User Login |
| High | Authentication | Role-Based Access Control |
| High | Student Management | Add Student |
| High | Student Management | Search Student |
| High | Attendance | Record Attendance |
| Medium | Course Management | Add Course |
| Medium | Course Management | Assign Students |
| Medium | Marks & Performance | Enter Marks |
| Medium | Reporting | Attendance Report |
| Medium | Notifications | Attendance Alert |
| Low | Marks & Performance | Generate Result Sheet |
| Low | Reporting | Performance Report |
| Low | Notifications | Result Notification |
| Low | Dashboard | Academic Analytics |

# 8. Story Point Estimation Sheet

Estimation performed collaboratively using Planning Poker, based on the Fibonacci-like scale below.

## Estimation Scale

| Story Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |
| 8 | Very Difficult |
| 13 | Highly Complex |

## Estimated User Stories

| User Story | Story Points |
| --- | --- |
| User Login | 3 |
| Role-Based Access Control | 5 |
| Add Student | 2 |
| Search Student | 3 |
| Record Attendance | 5 |
| Add Course | 2 |
| Assign Students | 3 |
| Enter Marks | 5 |
| Calculate Grades | 8 |
| Attendance Report | 5 |
| Attendance Alert | 3 |
| Generate Result Sheet | 8 |

# 9. Sprint Planning

## Sprint 1

Sprint Goal: Develop user authentication and project setup.

Sprint Backlog Activities:

- Repository initialization.

- User registration.

- Login functionality.

- Basic user interface.

- Testing.

Planned Capacity: 13 pts

## Sprint 2

Sprint Goal: Develop the Student Management module.

Sprint Backlog Activities:

- Add Student.

- Search Student.

- Update Student.

- Delete Student.

Planned Capacity: 10 pts

## Sprint 3

Sprint Goal: Develop Course and Attendance Management.

Sprint Backlog Activities:

- Add Course.

- Assign Courses.

- Record Attendance.

- Attendance Reports.

Planned Capacity: 15 pts

# 10. Scrum Board

The Scrum Board is updated throughout each Sprint to reflect real-time progress.

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Course | Add Student | Search Student | Reports | Setup |
| Marks Entry | Attendance | Notifications |  |  |
| Result Sheet |  |  |  |  |

## Burndown Chart

A Sprint Burndown Chart should be maintained tracking remaining Story Points against each day of the Sprint, to visualize progress toward the Sprint Goal. This is typically generated from the Scrum tool (e.g., Jira, Trello + spreadsheet) used by the team and attached/updated daily.

# 11. Simulated Scrum Ceremonies

## 11.1 Sprint Planning Meeting

- Selected User Stories from the Product Backlog for the Sprint.

- Estimated effort using Planning Poker.

- Defined the Sprint Goal collaboratively.

## 11.2 Daily Scrum (Standup) — Sample Log

| Team Member | Completed Yesterday | Plan for Today | Impediments |
| --- | --- | --- | --- |
| Dev 1 | Set up repository | Implement login API | None |
| Dev 2 | Designed login UI | Connect UI to API | Waiting on API endpoint |
| Dev 3 | Wrote test cases | Execute login tests | None |

## 11.3 Sprint Review

The team demonstrates completed features (e.g., working login, student registration) to stakeholders and collects feedback for backlog refinement.

## 11.4 Sprint Retrospective

| What Went Well | Challenges Faced | Improvements for Next Sprint |
| --- | --- | --- |
| Good team collaboration | Underestimated testing effort | Add buffer time for testing |
| Daily standups kept team aligned | Unclear acceptance criteria on one story | Refine criteria before sprint starts |

# 12. Agile Framework Comparison

| Framework | Best Suited For | Key Characteristic |
| --- | --- | --- |
| Scrum | Small-to-medium teams needing structured iterations | Fixed-length Sprints with defined roles and ceremonies |
| Kanban | Continuous flow of work, support/maintenance teams | Visual workflow with WIP limits, no fixed sprints |
| Extreme Programming (XP) | Teams prioritizing engineering quality | Emphasizes pair programming, TDD, continuous integration |
| Lean Development | Teams focused on eliminating waste | Optimizes value delivery and efficiency |
| LeSS (Large Scale Scrum) | Multiple Scrum teams on one product | Extends Scrum principles across large teams |
| SAFe | Large enterprises with multiple teams/programs | Adds portfolio and program-level coordination |
| Scrum@Scale | Organizations scaling Scrum across teams | Network of interconnected Scrum teams |